**Project Status Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Compile Driver | | |
| Team Members: | Collin Puchta, Noah Hinckley, Darren Brunelle, Hassain Shiju | | |
| Date: | 4/18/2020 | Cycle Number: | 3 |

|  |  |
| --- | --- |
| System Intent: | Compile Driver is a racing game, in which the cars drive across user-made tracks controlled by player-written code |

|  |  |
| --- | --- |
| Cycle Intent: | To complete all unfinished features, and polish all existing features of the game. |

Accomplishments since the last status report:

* Assigned all team members to various features for this cycle
* Began work on design artifacts

Obstacles encountered since the last status report:

* Coordinating Meetings

Risks facing the project:

* Semester is almost over, so we do not have much more time to complete the project
* High potential workload due to finals coming up

Objectives for the next week:

* Complete all design artifacts for the cycle
* Begin work on implementing features

User Features:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Planned | | | Actual | | |
| # | User Feature <***Short Name: Short Description***> | Cycle planned for completion | Total planned hours | Planned hours this cycle | Status  (completed, discarded, in progress, unstarted, etc.) | Actual hours this cycle | Total actual hours this project |
| 1 | Executable File/Installer: The game will be able to be launched from an executable file. Additionally, there will be an installer to install the game and all dependencies. | 3 | 20 | 20 | In Progress (Currently working on a design artifact and doing research) | 1 | 1 |
| 2 | Sound: | 3 | 20 | 20 |  |  |  |
| 3 | Physics/Car: Modify physics and car class to work for the several maps and other features of the game. More modular than hardcoded | 3 | 25 | 25 | Progress (currently in last shown state) | 1 | 1 |
| 4 | Level Creation: Create a fun and usable track that the user can race on. | 3 | 15 | 15 |  |  |  |

Team Actions:

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | User Feature <***# only***> | | | Planned | Actual | | | | | | | |
| Name | Coder(s) | Tester(s) | Reviewer(s) | Planned hours this cycle | Process hours | | Product hours | | Customer hours | | Total hours | |
| Week | Cycle | Week | Cycle | Week | Cycle | Week | Cycle |
| Collin Puchta | 1 | 5 | 1,5 | 36 | 5 | 5 | 1 | 1 | 0 | 0 | 6 | 6 |
| Noah Hinckley | 5 | 3 | 3,5 | 36 | 1 | 1 |  |  |  |  | 1 | 1 |
| Darren Brunelle | 3 | 2 | 2,3 | 36 | 1 | 1 | 1 | 1 | 0 | 0 | 2 | 2 |
| Hassain Shiju | 2 | 1 | 1,2 | 36 | 1 | 1 | 1 | 1 | 0 | 0 | 2 | 2 |